Student Enrollment & Course Management System (SECMS)

Phase 4 – Project Planning

Built on the Salesforce Platform

| Project | Details |
| --- | --- |
| Project Name | Student Enrollment & Course Management System (SECMS) |
| Platform | Salesforce (Lightning Experience, Developer Edition) |
| Team Member | Member 1: Vasanthakumar R ¦ Team Lead Member 2: Saravanan V Member 3: Syed Kutbudeen S Member 4: Raji P Member 5: Sriram S |
| Phase | 4 of 8 – Project Planning |

# Planning Approach

The project is planned as 14 milestones and is completed within 4 weeks, built one after another in an incremental way. Each milestone produces a working part of the system (objects, automation, reports and so on), which is tested before the next milestone starts.

# Project Plan – Milestones

| ID | Milestone | Planned Time | Status |
| --- | --- | --- | --- |
| M1 | Create Salesforce Developer account | Week 1 | Completed |
| M2 | Create custom objects (Student, Course, Instructor, Enrollment, Payment) | Week 1 | Completed |
| M3 | Create fields for each object | Week 1-2 | Completed |
| M4 | Create relationships between objects | Week 2 | Completed |
| M5 | Configure page layouts | Week 2 | Completed |
| M6 | Create validation rules | Week 2 | Completed |
| M7 | Configure approval process | Week 3 | Completed |
| M8 | Create tabs | Week 3 | Completed |
| M9 | Create Lightning app | Week 3 | Completed |
| M10 | Automation with Flow | Week 3 | Completed |
| M11 | Create reports | Week 4 | Completed |
| M12 | Create dashboard | Week 4 | Completed |
| M13 | Configure security (profiles, roles, permission sets) | Week 4 | Completed |
| M14 | Testing, documentation and demonstration | Week 4 | Completed |

# Project Timeline (4 Weeks)

| Milestone | Week 1 | Week 2 | Week 3 | Week 4 |
| --- | --- | --- | --- | --- |
| M1 Dev Account |  |  |  |  |
| M2 Objects |  |  |  |  |
| M3 Fields |  |  |  |  |
| M4 Relationships |  |  |  |  |
| M5 Page Layouts |  |  |  |  |
| M6 Validation Rules |  |  |  |  |
| M7 Approval Process |  |  |  |  |
| M8 Tabs |  |  |  |  |
| M9 Lightning App |  |  |  |  |
| M10 Flow Automation |  |  |  |  |
| M11 Reports |  |  |  |  |
| M12 Dashboard |  |  |  |  |
| M13 Security |  |  |  |  |
| M14 Test / Docs / Demo |  |  |  |  |

# Team Responsibilities

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Your Name | Developer / Admin | Data model, objects, fields, validation rules, flows, approval process, reports, dashboard, security |
| Your Name | Analyst / Tester | Requirement analysis, test cases, testing report, documentation |
| Your Name | Presenter | Demo script, final presentation |

For a group project, replace "Your Name" with each member's name and split the responsibilities.

# Resources Required

- Salesforce Developer Edition org (free)

- Laptop with internet and a modern browser

- GitHub account for submission of project files

- MS Word / PDF tools for documentation

# Risk Analysis

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Wrong data model or relationship type | Rework on objects and reports | Finalize design (Phase 3) before development |
| Flow or approval process errors | Automation fails | Test each flow with sample records before activating |
| Developer Edition storage or limit issues | Cannot add more records | Use limited sample data |
| Time shortage near submission | Incomplete documentation | Complete documentation phase by phase |

# Deliverables

- Working SECMS Salesforce app (objects, validation, approval, flows, reports, dashboard)

- Phase-wise PDF documents (Phases 1-4, 6-8)

- Screenshots of the Salesforce implementation (Phase 5)

- Demo script and demo video link